CHERI C. COPSEY

DEPUTY ATTORNEY GENERAL

IDAHO PUBLIC UTILITIES COMMISSION

PO BOX 83720

BOISE, IDAHO  83720-0074

(208) 334-0314

Idaho Bar No. 5142

Street Address for Express Mail:

472 W. WASHINGTON

BOISE, IDAHO  83702-5983

Attorney for the Commission Staff

BEFORE THE IDAHO PUBLIC UTILITIES COMMISSION

| IN THE MATTER OF THE APPLICATION OF CENTURYTEL OF THE GEM STATE, INC. FOR APPROVAL OF ITS PLAN TO IMPLEMENT INTRASTATE, INTRALATA DIALING PARITY. | ) ) ) ) ) ) | CASE NO. CGS-T-99-1 COMMISSION STAFF COMMENTS |
| --- | --- | --- |
|  | ) |  |

COMES NOW the Staff of the Idaho Public Utilities Commission, by and through its Attorney of record, Cheri C. Copsey, Deputy Attorney General, and submits the following comments for the Commission’s consideration in Case No. CGS-T-99-1 of CenturyTel of the Gem State, Inc.’s (Gem State) dialing parity plan.

BACKGROUND

Following the implementation of the Telecommunications Act of 1996, many states challenged the jurisdictional authority of the Federal Communications Commission (“FCC”) to implement the Act.  In 1997, the Eighth Circuit Court of Appeals held that the FCC had exceeded its authority when it promulgated rules to implement various sections of the Act.  Among other things, the Eighth Circuit held that the FCC lacked jurisdiction to promulgate its dialing parity rules 47 CFR §51.205-51.217.  The FCC appealed to the United States Supreme Court.  On January 25, 1999, the United States Supreme Court reversed, in part, the Eighth Circuit and held, inter alia, that the FCC has jurisdiction to implement the Act’s local competition provisions, including those rules addressing dialing parity.  AT&T v. Iowa Utilities Board, 119 S.Ct. 721 (1999).

In response, the FCC issued Order 99-54 revising the schedule for implementation of dialing parity.  Order 99-54 established new deadlines for all local exchange carriers (“LECs”) to implement intraLATA dialing parity.  Specifically, all local exchange carriers are required to submit dialing parity plans to the respective state commissions by April 22, 1999.  State commissions were given until June 22, 1999, to review and approve those plans.  Approved intraLATA toll dialing parity plans were directed to be implemented within 30 days of approval.

Toll dialing parity, also referred to as “1 plus equal access” or carrier presubscription, allows a customer to pre-select a carrier for intrastate, intraLATA toll calls and then access his chosen carrier simply by dialing 1 plus the telephone number.  Without dialing parity, a customer wishing to use a specific toll carrier may be required to dial a series of numbers before dialing the telephone number.  Currently, intraLATA toll traffic for the customers of each of these companies is carried by U S WEST Communications, unless a customer dials around to reach a different toll carrier.

On April 22, 1999, Gem State filed an Application with the Commission for an Order approving its intraLATA toll dialing parity implementation plan.  Gem State offers local telephone exchange service in the Idaho exchanges of Grand View, Bruneau, and Richfield.  Gem State also petitioned the Commission to exercise its authority pursuant to Section 251 (f)(2) of the Act and modify the FCC dialing parity requirements for its eighty-eight (88) Idaho lines in the exchanges of Grassmere and Riddle because hardware upgrades are necessary to provide dialing parity in its Nevada switch serving these lines.  See Case No. CGS-T-99-2.

GEM STATE’S PROPOSAL AND THE STAFF RECOMMENDATION

Gem State submitted an intraLATA toll dialing parity plan indicating that each of the  exchanges it operates associates with the southern Idaho LATA (see 47 CFR §51.213).  Upon implementation of toll dialing parity, customers will be able to presubscribe to a carrier for both their interLATA and intraLATA toll calls.  This means that originating customers will be able to dial toll calls without having to use any extra digits or access codes (other than the prefatory “1” or “0”).  In addition, originating customers will continue to be able to use “dial-around” 101-XXXX to route their specific calls to a carrier other than their presubscribed carrier if they so choose.

A.  Implementation schedule

FCC Order 99-54 requires that intraLATA toll dialing parity plans be submitted to state commissions by April 22, 1999, and approved by those state commissions by June 22, 1999.  Those plans are required to be “implement(ed) no later than 30 days after the date on which the plan is approved.”  Gem State proposed the following sequence of events to outline their implementation schedule.

Notification to IXCs				April 16, 1999

Paperwork due from IXCs			May 5, 1999

Informational letter sent to customers		June 1, 1999

Second letter sent by separate mailer		June 10, 1999

IntraLATA Conversion date			July 13, 1999

Free PIC change grace period			until November 13, 1999

Staff Recommendation.  This schedule meets the FCC deadlines.  Staff recommends the Commission approve Gem State’s proposed timetable and the proposed July 13, 1999, cut-over date.

B.  Notification to IXCs

Under the plan submitted on behalf of Gem State, all carriers that currently offer interLATA toll service to the customers in the Gem State exchanges were requested to confirm whether they intend to offer intraLATA service.  This notification to IXCs was mailed out April 16, 1999, and responses due by May 5, 1999.  Any other carrier that requests to offer intraLATA service by June 1, 1999, will be added to the list of available intraLATA carriers.

Staff Recommendation.  Staff believes this process and time frame for interexchange carrier notification is adequate and commends CenturyTel for getting an early start on IXC notification. Therefore, Staff recommends the Commission approve the plans IXC notification process and timetable.

C.  Notification to Customers

Gem State proposes that on June 1, 1999, a notice will be sent to customers in a bill insert to inform them of the coming opportunity they will have to choose an intraLATA carrier.  A proposed notice was included in the Application.  The notice will list the available carrier choices and address what will happen for those customers who do not respond by making a carrier selection. A second, separate mailer will be sent out during the second week of June.

Those customers who respond to the customer notifications before July 13, 1999, will have their intraLATA presubscription choice programmed into the switch on that cut-over date.

Gem State’s implementation plan also proposes a 120-day “grace period” after the cut-over date wherein customers may change their intraLATA carrier choice two additional times free of charge.  The grace period would end November 13, 1999.  Thereafter, each intraLATA PIC change will result in a $5 PIC change fee.

Staff Recommendation.  Staff reviewed the draft customer notice and finds it to be clear and  competitively neutral.  Staff recommends the Commission approve Gem State’s customer notification process.

Although the Gem State’s proposal does not address it, Staff  recommends that existing interLATA PIC “freezes” do not automatically transfer to the intraLATA PICs and are only extended to the intraLATA selection upon affirmative request from the customer.

D.  Existing Customers Who Do Not Actively Choose.

Gem State had originally intended to leave customers who do not affirmatively choose an intraLATA carrier with their existing carrier -- U S WEST.  However, Gem State was recently notified by U S WEST that it does not wish to be the default company or to carry Gem State toll. In light of this, Gem State suggested to Staff that it would be willing to assign the interLATA carrier as the intraLATA carrier for those customers who do not make an affirmative selection.  Gem State’s customer notification will inform its customers of this procedure if an affirmative selection is not made.

Staff Recommendation.  Staff recommends that the Commission require customers who do not actively choose an intraLATA carrier by July 13, 1999, be defaulted to their interLATA carrier.

The FCC has not clearly defined the requirements regarding existing customers who do not affirmatively choose a carrier. (See FCC Order No. 99-54, footnote 22).  Consequently, Staff believes that defaulting existing Gem State customers who do not choose an intraLATA carrier to that customer’s interLATA carrier is reasonable and fair because it represents a choice which that customer has made within an openly competitive environment.  In addition, Staff believes this strategy will be less confusing to customers when compared to “pooling” allocation methods or requiring “dial around” methods.

E.  New Customers

Gem State proposes that new customers who do not designate an intraLATA toll carrier will have to “dial around” using 101-XXXX carrier access codes until they choose their presubscribed carrier(s).

Staff Recommendation.  Staff recommends the Commission approve Gem State’s proposal for new customers who do not designate an intraLATA toll carrier.

F.  Business Office Practices

Gem State’s plan proposes to the process intraLATA PIC requests “without undue delay” and “in a competitively neutral manner.”

Staff Recommendation.  Staff recommends the Commission approve Gem State’s plan.  In addition, Staff recommends that Gem State be required to process PIC change requests within five (5) business days.

# G.  Cost Recovery

Gem State proposes that incremental expenses relating to intraLATA toll dialing parity implementation be recovered via a surcharge on intraLATA access minutes over a 48-month period.

Staff Recommendation.  Staff generally supports recovering costs related to dialing parity implementation by imposing a surcharge on intrastate access rates sufficient to recover conversion costs over a 48-month period.  However, because dialing parity creates equal access to intraLATA toll, Staff recommends that cost recovery should be usage based.  Therefore, Staff recommends the surcharge be imposed on all intraLATA toll originating access minutes in each of the respective exchanges.  Staff generally supports a 48-month recovery period but recommends that this period be shortened to 24 months in light of minimal anticipated costs.  Staff further recommends that this method be reviewed at the end of the first year to determine its effectiveness and, if necessary, adjust the recovery rate.

Because the costs for implementing are not yet determined, Staff cannot establish what the amounts will be until those costs are submitted by Gem State.  Once the data are submitted, Staff will review Gem State’s cost recovery data to determine its appropriateness.  Staff does not believe the intraLATA dialing parity costs will be very significant.  According to the FCC order, companies may only recover those incremental costs directly related to the provision of 1+ intraLATA toll dialing parity.  Staff recommends the Commission make it clear in any final order that by approving the dialing parity plan, it is not approving those costs.  Further, the Commission should expressly reserve the right to review the cost information and disallow costs it determines are not directly related to implementing the plans.

H.  Staff Recommendation for Recovery of Waived PIC Charges

Although Gem State’s proposal does not address it, Staff recommends that Gem State be allowed to recover the waived PIC change charges during the free PIC period.  Staff recommends that Gem State be allowed to issue a one time bulk bill to each participating IXC, assessing the $5.00 PIC change charge for the total number of lines changed to those carrier’s PIC.  It is fair to assess these charges to competing IXCs because they will experience a growth in their respective customer base thereby allowing those one-time charges to be recovered over time. Staff recommends that the IXCs not be allowed to pass those fees on to the end user.

Respectfully submitted this                        day of May 1999.

___________________________

Cheri Copsey

Deputy Attorney General

Technical Staff:  Doug Cooley

Consumer Staff: Carol Cooper